Attendees:

- Corina Bennett

- Greg Klebanov

- Sergio Eslava

- Meghan Nairn

- Kishore Papineni

- Lee Evans

- Mike Warfe

- Tom White

Who has data or Atlas in Impala – Sergio, Corina, Kishore, Greg, and Mui

First goal to tackle in the development arena:  Get Atlas features – Vocabulary, Concept Set, and Cohorts up and running in Impala

- Strategy:  Have this group as a platform to share the issues with Atlas in Impala

- Document the issues in Github so that everyone sees what the issues were and can either help resolve or understand the problem/resolution

Development goals:  Place in wiki and folks can comment on which ones they are working on

Issues should go into Github under the correct area

Tom created a docker for Atlas.  Lee is going to try to get this up and running on a public site

First goal for implementation/documentation – Inventory where all the documentation for Hadoop/Atlas is

- Tom to start this.  Mui will put Somesh in touch with Tom and have him help Tom.

Put vocabulary in Docker, but would like to documentation of which vocabulary is restricted and which ones is free.  Have way to package the vocabulary - Greg

Budget allocated to keep Atlas updated with Synpuf – Lee to consider that (get Tom’s docker container to get up and running on the cloud)  Mike can work with Lee on this as well because he’s getting requirements for the OHDSI in a box