Moving OMOP to the cloud with DBT and Snowflake 
(All of Us Research Program)

Roger Carlson, Matthew Phad, Samuel Martin

Background

Like many health systems, Spectrum Health has been evaluating the use of modern cloud-computing for its analytical processing needs. Cloud-computing offers many advantages including improved speed, scalability, security, and data-sharing capabilities. In Spectrum Health’s case, it also offers a unique opportunity to invest in modern, open-source tools and methodologies through the adoption of a unified tool set.

To this end, a platform was envisioned using Amazon Web Services1 (AWS). However, a proof-of-concept project was needed. The Spectrum Health Research Department, with its involvement in the All of Us® Research Program (NIH) provided a relatively small-scale project (~12,000 patients) that has a complex and robust ETL process, which transforms EPIC® Clarity EHR data into the OMOP format.

Methods

The legacy system for AoU used Microsoft SQL Server as its on-premises database fed from EPIC® Clarity. Tools used: SQL Server Management Studio, Visual Studio, SQL Server Integration Services, Redcap, Oracle SQL Developer, R Studio, Tortoise SVN, and Microsoft Access.

The proposed system would be based on the AWS platform, using a Snowflake database and a reduced toolset, including Snowflake2, DBT3, VSCode4, DBeaver5, and R Studio6.

Development Timeline (~13 months, ~21 person/months)

- Phase 1: Move database to cloud-based database (MSSQL --> Snowflake)

  - (Includes upgrade from OMOP v5.2 to OMOP v5.3.1)

  - Timeframe: April 2021 – December 2021

  - Scope: 60 tables, 35 views, 262 queries

- Phase 2: Convert SSIS project to work with Snowflake

  - Timeframe: September 2021 – December 2021

  - Scope: 19 packages, 171 tasks, 262 queries

- Phase 3: Move workflow process to open-source tool (SSIS --> DBT)

  - Timeframe: January 2022 – May 2022

  - Scope: 578 steps, 416 models (347 views, 29 tables), 202 tests, 433 macros, 95 sources

- Phase 4: Full Integration and automation, i.e. delivery of OMOP files from AWS to Google Bucket.

  - Timeframe: June 2022 – September 2022* (envisioned)

Conclusion

Conversion from SQL Server using SSIS to Snowflake using DBT was timely and effective. Our result is a more robust platform featuring a collaborative workflow built on modern toolsets. Snowflake/DBT significantly outperforms MSSQL/SSIS. Snowflake is effectively unlimited in terms of scalability and complies with a wide range of compliance standards including HIPAA/HITRUST, SOC 1 Type II and SOC 2 Type II.

| MSSQL using SSIS | Snowflake using SSIS | Snowflake using DBT |
| --- | --- | --- |
| 1h:50m | 20m | 20m |

References/Citations

- The Snowflake Platform, https://www.snowflake.com/cloud-data-platform/

- Cloud computing with AWS, https://aws.amazon.com/what-is-aws/

- What is dbt? https://docs.getdbt.com/docs/introduction

- Visual Studio Code, https://code.visualstudio.com/docs

- DBeaver: free universal database tool: https://dbeaver.io/

- R Studio: https://www.rstudio.com/